## Slide 1: Agile vs Waterfall Development Approaches

## Slide 2: Understanding Scrum-Agile for Effective Software Development
Scrum-Agile Roles
Product Owner
  Represents stakeholders and customer interests
  Defines product vision and prioritizes the product backlog
  Makes final decisions on product features and release timing
Scrum Master
  Facilitates the Scrum process and coaches the team
  Removes impediments that block team progress
  Ensures proper implementation of Scrum practices
Development Team
  Cross-functional group of professionals
  Self-organizing and collectively responsible for delivering product increments
  Typically 3-9 members with diverse skills (developers, testers, designers)
  The clear definition of these roles creates accountability and ensures efficient collaboration (Schwaber & Sutherland, 2020).

## Slide 3: SDLC Phases in Agile Planning/Product Backlog Creation   Continuous process of creating and refining user stories   Prioritization based on business value   Flexible to accommodate changing requirements Sprint Planning & Execution   Fixed time intervals (typically 2-4 weeks)   Team commits to deliverable functionality   Daily stand-ups to track progress and address obstacles Testing & Quality Assurance   Integrated throughout development cycle   Automated testing emphasized   Continuous integration and delivery Review & Retrospective   Sprint review demonstrates completed work   Retrospective identifies process improvements   Focus on continuous team improvement   These iterative phases ensure early and continuous delivery of valuable software (Stellman & Greene, 2021).

## Slide 4: Waterfall Development Approach
Sequential, linear process:
  Requirements gathering
  System design
  Implementation
  Testing
  Deployment
  Maintenance
Key characteristics:
  Complete documentation before moving to next phase
  Limited client involvement after requirements phase
  Testing occurs only after implementation is complete
  Example: A requirement change discovered during testing phase would require formal change requests, approval processes, and potentially restarting earlier phases (Radigan, 2022).

## Slide 5: Choosing Between Approaches Consider Waterfall when: Requirements are well-understood and unlikely to change Project scope is clearly defined Regulatory compliance demands comprehensive documentation Team composition is expected to change frequently Consider Agile when: Requirements are expected to evolve Early delivery of business value is critical Customer collaboration is readily available Complex projects benefit from incremental development Research shows Agile projects are 28% more successful than traditional projects, but context matters (Project Management Institute, 2021).

## Slide 6: References: Radigan, D. (2022). Waterfall vs. Agile: Which is right for your team? Atlassian. Project Management Institute. (2021). Pulse of the Profession 2021. PMI. Schwaber, K., & Sutherland, J. (2020). The Scrum Guide: The Definitive Guide to Scrum. Stellman, A., & Greene, J. (2021). Learning Agile: Understanding Scrum, XP, Lean, and Kanban. O'Reilly Media.